ANALYSTLAB AFRICA
Data Science Internship Program

Week 8 Project Summary

## HealthConnect Clinic — Data Science Track

## Project Journey Summary (Weeks 4–8)

| Week | Focus | Key Outcome |
| --- | --- | --- |
| 4 | Problem Understanding | Defined ML problem, target variable, candidate features, and identified waiting_time_minutes leakage risk |
| 5 | Baseline Development | Built Logistic Regression + Random Forest baselines; LR led on every metric |
| 6 | Integration & Refinement | Real Data Analytics collaboration; found reminder_sent/reminder_channel collinearity; feature set reduced 14→11 |
| 7 | Testing & Validation | 5-fold CV confirmed refinement genuine (p=0.9544); ruled out Gradient Boosting (overfitting); threshold tuning improved recall |
| 8 | Final Integration | Packaged final model, scaler, and config for ML Engineering handoff; documented business suitability |

## Final Candidate Model

Logistic Regression trained on an evidence-based set of 11 features, with a tuned classification threshold of 0.478 instead of the default 0.5.

## Final Performance

| Metric | Week 5 Baseline | Week 8 Final |
| --- | --- | --- |
| Accuracy | 0.616 | 0.626 |
| Precision | 0.614 | 0.612 |
| Recall | 0.672 | 0.732 |
| F1-score | 0.642 | 0.667 |
| ROC-AUC | 0.669 | 0.668 |

## Honest Verdict on Project Progress

Raw discriminative power, measured by ROC-AUC, did not improve over four weeks of iteration. Five-fold cross-validation confirmed that the results were statistically equivalent rather than the product of a coincidental single split. The project did improve model reliability by addressing a genuine collinearity issue and ruling out an overfit alternative model. It also improved operational usefulness through an evidence-based recall gain from threshold tuning. These results reflect the project's actual outcome without overstating the performance gains supported by the data.

## What the Model Can and Cannot Be Used For

- Flag appointments with elevated no-show risk for staff attention, such as additional reminder calls.

- Provide an interpretable, auditable risk score as one input into scheduling decisions.

- Cannot automatically cancel or reassign appointments without human review.

- Cannot be relied upon specifically for Specialist Consultation appointments because this segment performed weakly.

- Cannot be deployed on real patient data without revalidation; it was trained only on fictional HealthConnect data.

## Final HC-POD Cross-Track Integration

- Data Analytics → Data Science: Weeks 6–7 involved genuine collaboration. The teams partially reconciled the collinear feature set and a metric discrepancy; both were documented transparently rather than presented as fully resolved.

- Data Science → ML Engineering: Delivered the final handoff package this week, including the model artifact, scaler, and a configuration file specifying the required threshold to prevent the recall improvement from being lost during integration.

## Remaining Limitations

- The performance ceiling of approximately 0.67–0.68 AUC persisted despite sustained refinement throughout the project.

- Specialist Consultation segment weakness remains unresolved

- All findings are associations from historical, fictional data, not causal claims, and have not yet been validated on real data.

## Project Contribution Summary

Delivered a validated, non-overfit, business-interpretable no-show prediction model with a documented, evidence-based threshold adjustment; a transparently reported cross-track collaboration with Data Analytics; and a complete, low-risk handoff package for ML Engineering. Throughout the project, the report remained explicit about what did not improve rather than highlighting only favorable results.